API Rate Limiter & Usage Analytics Gateway

Complete Frontend + Backend + Redis + PostgreSQL Development Roadmap

# 1. Project Overview

Build a developer-facing API gateway that sits between client applications and backend APIs. It authenticates clients using API keys, applies configurable request limits and quotas, routes allowed requests, records usage, and presents traffic analytics through a React dashboard.

Client App
   ↓
Spring Cloud Gateway
   ├── API-key authentication
   ├── Rate-limit / quota decision
   ├── Request logging
   └── Routing
        ↓
Backend API
   ↓
Response

# 2. Project Goals

- Support multiple registered clients with separate API keys.

- Give each client configurable request limits and quotas.

- Use Redis for fast, short-lived rate-limit state.

- Use PostgreSQL for persistent client, key, plan, rule, and usage data.

- Provide a React dashboard for administration and analytics.

- Compare fixed-window, sliding-window, and token-bucket approaches.

- Test concurrent traffic and package the system with Docker.

# 3. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Backend | Java + Spring Boot | Business logic and management APIs |
| Gateway | Spring Cloud Gateway | Routing and gateway middleware |
| Rate limiting | Redis | Fast counters, timestamps, tokens, TTL |
| Database | PostgreSQL | Persistent configuration and analytics |
| ORM | Spring Data JPA / Hibernate | Database access |
| Frontend | React.js | Admin dashboard |
| API documentation | Swagger / OpenAPI | Interactive API documentation |
| Testing | JUnit + Mockito | Unit and integration tests |
| Load testing | JMeter or equivalent | Concurrent traffic testing |
| Packaging | Docker / Docker Compose | Reproducible local environment |

# 4. Complete Request Flow

1. Client sends a request with X-API-Key.

2. Gateway receives the request.

3. Gateway validates that an API key is present and active.

4. The key is mapped to its client and applicable plan/rules.

5. Redis evaluates the selected rate-limiting algorithm and current quota state.

6. If the request is over the limit, the gateway returns HTTP 429.

7. If permitted, the gateway forwards the request to the backend API.

8. The backend returns the response through the gateway.

9. Usage information such as client, endpoint, status, latency, and timestamp is recorded.

10. The dashboard reads aggregated data for monitoring and analysis.

# 5. Backend Architecture

backend/
├── controller/       Management REST endpoints
├── service/           Business rules
├── repository/       PostgreSQL access
├── entity/            JPA entities
├── dto/               Request/response objects
├── security/          API-key validation
├── ratelimiter/       Rate-limit algorithms
├── analytics/         Usage recording and aggregation
├── gateway/           Routing/filter logic
└── config/             Redis, security, and application configuration

# 6. Backend Components

Client Management: Create, update, deactivate, and inspect registered clients.

API-Key Service: Generate, hash, validate, expire, rotate, and revoke client keys.

Plan and Rule Service: Store limits such as requests per minute, hourly limits, daily quota, and selected algorithm.

Rate-Limiter Engine: Apply the configured algorithm before a request reaches the protected backend.

Gateway Filter: Run authentication, limiting, logging, and routing as part of the gateway request pipeline.

Usage Service: Capture request metadata and provide analytics-oriented queries.

Error Handling: Return consistent responses for missing keys, invalid keys, rejected requests, validation failures, and upstream failures.

# 7. Database Design

clients → client_id, name, email, status, created_at

api_keys → key_id, client_id, key_hash, status, created_at, expires_at

plans → plan_id, name, requests_per_minute, daily_quota

rate_limit_rules → rule_id, client_id/plan_id, requests_per_minute, requests_per_hour, daily_quota, algorithm

api_usage → usage_id, client_id, endpoint, method, status_code, response_time_ms, timestamp

# 8. Redis Responsibilities

- Maintain short-lived request counters and timestamps.

- Store token-bucket state such as available tokens and last refill time.

- Use TTL/expiration so old rate-limit state disappears automatically.

- Keep high-frequency traffic checks away from PostgreSQL.

- Use atomic operations or Lua scripts where a check-and-update must happen as one operation.

# 9. Rate-Limiting Algorithms

## 9.1 Fixed Window

Divide time into fixed intervals. Example: 100 requests per minute. A counter is associated with the current client and window.

Window: 10:00:00–10:00:59
Limit: 100
Current count: 73
73 < 100 → allow
100 or more → reject

Strength: simple and inexpensive. Limitation: traffic can burst around a window boundary.

## 9.2 Sliding Window

Evaluate requests inside the most recent time interval instead of resetting only at fixed boundaries. Redis sorted sets can track request timestamps.

At 10:01:30
Consider timestamps from 10:00:30 onward.
Count requests in that interval.
Below limit → allow
At/above limit → reject

## 9.3 Token Bucket

A bucket has a maximum capacity and refills at a defined rate. Each accepted request consumes a token. This permits controlled bursts while maintaining an average rate.

Capacity = 10 tokens
Refill = 2 tokens/second
Request arrives → consume 1 token
No token available → HTTP 429

# 10. Frontend Architecture

frontend/
├── src/
│   ├── components/
│   ├── pages/
│   ├── services/
│   ├── hooks/
│   ├── charts/
│   ├── auth/
│   └── App.jsx
└── package.json

# 11. Frontend Pages

Login — Admin authentication and session handling.

Dashboard — Total traffic, accepted/rejected requests, active clients, latency, and traffic trends.

Clients — List clients, inspect status, create clients, and open client details.

API Keys — Create, rotate, revoke, and inspect key metadata without exposing stored secrets.

Rate Limits — Configure client/plan limits and choose the algorithm.

Analytics — Filter traffic by client, endpoint, status code, and time range.

Client Details — Show one client's configuration, usage, limits, and recent activity.

# 12. Frontend-to-Backend Communication

React Dashboard
      ↓ HTTP/JSON
Spring Boot Management API
      ↓
PostgreSQL / Redis
      ↓
JSON response
      ↓
React state
      ↓
Tables + cards + charts

Use a dedicated frontend service layer for API calls so components do not contain repeated request logic.

# 13. Suggested API Endpoints

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /admin/clients | Register client |
| GET | /admin/clients | List clients |
| GET | /admin/clients/{id} | Client details |
| POST | /admin/clients/{id}/keys | Generate API key |
| POST | /admin/keys/{id}/rotate | Rotate key |
| DELETE | /admin/keys/{id} | Revoke key |
| PUT | /admin/clients/{id}/limits | Configure limits |
| GET | /admin/clients/{id}/analytics | Client analytics |
| GET | /admin/analytics | Overall analytics |
| GET | /gateway/{path} | Protected gateway route |

# 14. HTTP Behavior

- 200 OK — successful request.

- 201 Created — new client/resource created.

- 400 Bad Request — invalid input.

- 401 Unauthorized — missing or invalid API key.

- 403 Forbidden — authenticated identity lacks permission.

- 429 Too Many Requests — rate limit or quota exceeded.

- 5xx — gateway/upstream/server failure.

# 15. Step-by-Step Build Plan

Step 1 — Define scope: Write the request flow, client model, limits, quota rules, protected backend endpoints, and dashboard requirements.

Step 2 — Create the backend: Generate a Maven Spring Boot project and establish the package structure, configuration, and health endpoint.

Step 3 — Build a sample protected API: Create simple /api/users and /api/products endpoints so the gateway has something real to protect.

Step 4 — Add PostgreSQL: Configure the database, create entities and repositories, and implement client and plan management.

Step 5 — Add API-key management: Generate keys, hash them before persistence, validate active/expired/revoked states, and map keys to clients.

Step 6 — Build the gateway pipeline: Receive requests, authenticate the key, identify the client, load applicable rules, then route permitted traffic.

Step 7 — Connect Redis: Configure Redis and create the key structure needed for rate-limit state and expiration.

Step 8 — Implement fixed window: Build the simplest working limiter and verify exact boundary behavior.

Step 9 — Implement sliding window: Track recent request timestamps and compare the active window against the configured limit.

Step 10 — Implement token bucket: Track capacity, refill rate, available tokens, and last refill time.

Step 11 — Make algorithms configurable: Allow each client/plan to select an algorithm without changing gateway code.

Step 12 — Add quotas: Separate short-term rate limits from longer-term quotas such as daily request allowances.

Step 13 — Add usage capture: Record client, route, method, status, latency, and timestamp for permitted and rejected traffic as designed.

Step 14 — Build analytics APIs: Create endpoints that aggregate request totals, rejection counts, status distributions, latency, and endpoint usage.

Step 15 — Build the React dashboard: Implement login, client management, key management, limits, dashboard cards, tables, filters, and charts.

Step 16 — Add validation and error handling: Standardize request validation, error bodies, authentication failures, 429 responses, and upstream errors.

Step 17 — Write automated tests: Cover authentication, algorithms, quotas, configuration, API responses, and important edge cases.

Step 18 — Test concurrency: Send simultaneous requests and verify the implementation does not exceed configured limits because of race conditions.

Step 19 — Load test: Use a load-testing tool to measure throughput, latency, rejection behavior, and resource usage.

Step 20 — Containerize: Create Docker images and a Compose environment containing the gateway/backend, PostgreSQL, Redis, and frontend.

Step 21 — Document: Add architecture diagrams, request flow, database design, algorithm explanations, setup instructions, API documentation, and test results.

Step 22 — Deploy: Deploy the containerized application and configure secrets, HTTPS, environment variables, database persistence, and monitoring.

Step 23 — Prepare the interview story: Be ready to explain why Redis is used, how concurrency is handled, algorithm trade-offs, key security, scaling, failure behavior, and measured results.

# 16. Testing Checklist

- Missing API key returns 401.

- Invalid/revoked/expired key is rejected.

- Valid key identifies the correct client.

- Requests below the limit are forwarded.

- Requests over the limit return 429.

- Daily quota stops requests after the configured allowance.

- Different clients maintain independent limits.

- Different algorithms produce expected behavior.

- Concurrent requests do not bypass the configured limit.

- Analytics correctly distinguish successful and rejected traffic.

- Frontend displays backend data without duplicating business rules.

- Docker services start and communicate correctly.

# 17. Security Checklist

- Never store raw API keys; persist a secure hash.

- Never print full API keys in logs.

- Support key expiration and revocation.

- Protect admin endpoints separately from client API traffic.

- Keep secrets in environment variables or a secret manager.

- Use HTTPS in deployed environments.

- Validate all management inputs.

- Apply least-privilege database credentials.

- Consider IP-based and endpoint-specific controls as later enhancements.

# 18. Scaling and Failure Questions to Study

- What happens if Redis becomes unavailable?

- How can multiple gateway instances share rate-limit state?

- How can the analytics pipeline handle very high traffic?

- How do atomic Redis operations prevent race conditions?

- How would you partition or aggregate usage data at large scale?

- How would you add health checks, metrics, tracing, and circuit breaking?

# 19. Recommended GitHub Structure

api-rate-limiter-gateway/
├── backend/
│   └── src/main/java/.../
├── frontend/
│   └── src/
├── docs/
│   ├── architecture.md
│   ├── database-design.md
│   ├── rate-limiting.md
│   └── api-reference.md
├── docker-compose.yml
├── README.md
└── pom.xml

# 20. Final Resume-Level Outcome

The finished project should demonstrate backend engineering rather than only UI development: Java/Spring Boot services, API gateway behavior, API-key security, Redis-based distributed state, PostgreSQL persistence, multiple rate-limiting algorithms, analytics, React administration, automated testing, concurrency testing, Docker, and deployment.

Only add quantitative claims to the resume after measuring them yourself. Useful measured metrics include throughput, p95 latency, rejection accuracy under concurrent load, and resource consumption.

# 21. Final Learning Sequence

Java
 ↓
Spring Boot
 ↓
REST APIs
 ↓
PostgreSQL + JPA
 ↓
API-key security
 ↓
Spring Cloud Gateway
 ↓
Redis
 ↓
Fixed Window
 ↓
Sliding Window
 ↓
Token Bucket
 ↓
Quotas + Analytics
 ↓
React Dashboard
 ↓
Testing + Concurrency
 ↓
Docker
 ↓
Deployment
 ↓
System Design / Interview Preparation

Build one checkpoint completely before moving to the next. Keep the gateway logic, persistence, and UI responsibilities separate.